# EXHIBIT C-5

STATEMENT OF WORK

# iPAAS (INTEGRATION PLATFORM AS A SERVICE) SOW

This Exhibit C-5 Statement of Work (“C-5 SOW”) is entered into as of January 1, 2026 (the “C-5 SOW Effective Date”) by and between:

| Party | Legal Name | Jurisdiction / Address |
| --- | --- | --- |
| Provider | SALVE, INC. | Wyoming corporation 1110 Brickell Avenue #400-89, Miami, FL 33131 |
| Customer | STORY COMPANIES LLC | 120 N. 44th Street, Suite 410, Phoenix, Arizona 85034, USA |

Provider and Customer are each a “Party” and together the “Parties.” This C-5 SOW is entered into pursuant to the terms and conditions of the Software as a Service Agreement between the Parties dated April 3, 2025 (the “Agreement”) and issued under the Exhibit A-3 Purchase Order dated January 1, 2026 (the “Exhibit A-3 Purchase Order”). For purposes of clarity, the Agreement, this C-5 SOW, and the Exhibit A-3 Purchase Order are collectively referred to as the “Agreement.”

Capitalized terms used but not defined in this C-5 SOW shall have the meanings given to them in the Agreement. In the event of a conflict between the terms of this C-5 SOW and the Agreement (or any other SOW), the terms of the Agreement shall control, unless expressly stated otherwise in this C-5 SOW or the Agreement, and solely with respect to the Services provided under this C-5 SOW.

## PROJECT OVERVIEW

  - Purpose

This Statement of Work (SOW) defines the requirements, scope, deliverables, and timelines for the implementation of an Integration Platform as a Service (iPaaS) solution by the Provider for the Customer.

Providers primary objective is to provide a centralized, cloud-based platform that simplifies, manages, and governs the connection of applications, data, and processes across Provider’s enterprise IT landscape. The iPaaS platform serves as a unified solution to act as a conduit of communication between disparate systems, facilitating the integration of data, processes, and applications. It enables the development, execution, and governance of integration flows connecting the Integrations listed below.

  - Background

Customer has traditionally relied on all-in-one technologies that often lack seamless communication with other key systems across the enterprise operation. The result of this legacy approach is gaps in critical workflows that consistently create discrepancies in data and necessitate manual processes, which ultimately cause issues across the operation.

To address these challenges, this project seeks to adopt a modern integration architecture leveraging the Provider's iPaaS solution. The strategic objective is for the Provider to rapidly establish a scalable, managed foundation that achieves reliable data consistency and enables robust business process automation across the enterprise.

## KEY DEFINITIONS

For the purposes of this SOW, the following definitions apply:

- “Customer” means the entity receiving the Services.

- “Provider” means the entity performing the Services.

- “iPaaS” means Integration Platform as a Service; the cloud-based platform used to develop, deploy, and manage the Flows.

- “Integrations” refer collectively to the third-party technologies and systems listed in Section 3.2.1. This term is used to represent the systems themselves and the specific work performed by the Provider to configure, provision, and enable these systems for the Provider's iPaaS platform.

- “Flows” mean the data and process workflows developed by the Provider using the Provider's iPaaS platform to connect two or more of the enabled Integrations.

- “User Acceptance Testing”, “UAT” mean the formal process where the Customer validates that the Integrations meet the specified business requirements before deployment to Production.

- SOW Effective Date: The date upon which both the Customer and the Provider have executed this SOW, signifying the official project start.

- “Engagement Term” The duration of the services provided under this C-5 SOW, as specified in the Exhibit A-3 Purchase Order dated January 1, 2026.

- “Deliverables” mean the work product listed in Section 6 hereto.

- "Exhibit D: 2026 Technical Roadmap" or "Exhibit D Roadmap" means the detailed project implementation roadmap spreadsheet attached to this C-5 SOW as Exhibit D, which specifies the Initial Flows, implementation priorities, target milestones, and project timeline. Exhibit D is hereby incorporated into this C-5 SOW by this reference and shall be binding on the Parties subject to the Change Management Process.

- “Fees” mean the amounts payable under Section 8 hereto.

- “Services” mean the activities described in Section 4 hereto.

- “Work Product” means reports, analyses, roadmaps, prototypes, and other materials produced for Customer under this C-5 SOW.

## SCOPE OF SERVICES

  - Project Objectives

- Successful deployment and configuration of the iPaaS environment by the Provider.

- Development, testing, and deployment of all defined Integrations.

- Establishment of monitoring, alerting, and logging capabilities for all Integrations.

- Knowledge transfer and training for the Customer's internal team.

  - In-Scope Services

    - Integrations (Technologies to be enabled)

The foundation of the Providers iPaaS platform is its robust ecosystem of Integrations that securely and reliably connect to third-party systems. Integrations establish the communication required for the Customer to build and maintain automated workflows across third-party technologies. 

Listed below are a list of in-scope, approved integrations for this C-5 SOW.

| Integration ID | Integration Name | Category/Function |
| --- | --- | --- |
| INT-01 | Dutchie | ecommerce/POS |
| INT-02 | Treez | Cannabis compliance/POS/ecommerce |
| INT-03 | Springbig | Marketing/loyalty |
| INT-04 | Klaviyo | Email marketing/customer segmentation |
| INT-05 | Sage | ERP/accounting |
| INT-06 | Precoro | Procurement/P2P |
| INT-07 | LeafTrade | B2B wholesale |
| INT-08 | Canix | Seed-to-sale tracking |
| INT-09 | Order.co | Purchasing automation |
| INT-10 | SMS Provider [TBD] | Text messaging |

      - Two-Way API Connection

To enable the creation and execution of Flows, Provider facilitates a bi-directional (two-way) Integration API. This process involves:

- Secure Authentication: Establishing and managing credentials (such as OAuth tokens or API keys) securely within the iPaaS platform.

- Data Ingress: Allowing the iPaaS to receive real-time data or events from the third-party system to initiate Flows.

- Action Egress: Allowing the iPaaS to send commands and data updates to the third-party system to complete Flow actions.

      - Integration Availability

Upon authentication, the Provider makes the third-party system's Integration API readily accessible within the iPaaS interface.

- Action Catalog: All available API actions (e.g., Create Record, Update Status, Search Item) are exposed and categorized for selection when building a Flow.

- Data Model Discovery: The API's data structure, including all relevant objects and fields, is consumed by the iPaaS, allowing for precise configuration and data mapping in the Flow builder.

    - Initial Flow Implementation

As a part of this SOW, the Provider will implement a set of initial Flows meant to enable the movement of data and process workflows developed by the Parties using the Provider's iPaaS platform to connect two or more of the enabled Integrations, as specifically detailed in Exhibit D: 2026 Technical Roadmap (the "Exhibit D Roadmap"), which is attached hereto and incorporated herein by this reference.

  - Flow Capabilities

All integration workflows provisioned within the platform will have access to the full scope of actions and inherent capabilities provided by the integrated system's Application Programming Interfaces (APIs). Beyond these integrations, the Provider shall make the following core capabilities available to the Customer for Flow customization and orchestration:

| Flow Initiation & Triggers |  |  |
| --- | --- | --- |
| Category | Capability | Description |
| Scheduled | Batch/Scheduled Events | Ability to initiate flows on defined recurring intervals (e.g., hourly, daily) for processing large sets of records. |
| Triggered | Instant Events | Ability to initiate flows immediately upon an event occurring in a connected application via webhooks or streaming. |

| Flow Execution & Logic |  |  |
| --- | --- | --- |
| Category | Capability | Description |
| Data Action | Sync Actions | Capabilities for creating, updating, or deleting records to achieve data synchronization between systems. |
| Control Flow | Conditional Logic | Ability to define if/then/else branching within the workflow based on data values and criteria. |
| Transformation | Data Mappings | Tools for visually linking and transforming source data fields to match target system fields and formats. |
| Modeling | Visual Builder with Testing | A low-code graphical interface for designing, configuring, and executing flows, including built-in testing features before deployment. |

| Reliability & Operations |  |  |
| --- | --- | --- |
| Category | Capability | Description |
| Resilience | Automated retry behavior | Automatic system logic to re-attempt failed steps or actions for a defined number of times before logging a final failure. |
| Notifications | Failure and outage alerting | System to send proactive alerts (e.g., email, SMS) when flows fail, systems are unreachable, or defined performance thresholds are breached. |

| Monitoring & Governance |  |  |
| --- | --- | --- |
| Category | Capability | Description |
| Audit Trail | Activity logging (including failures) | Detailed recording of every step and data change within a flow execution, specifically capturing error messages and failure details. |
| Transparency | Read-only data views | The ability for users to inspect the data payload (input and output) at various stages of the flow without the ability to modify it. |
| Reporting | Basic monitoring and usage reports | Dashboards and reports showing flow status, success/failure rates, volume, and latency, including the option for scheduled delivery (e.g., emailed reports). |
| Security/Access | Permissions and governance | Granular control over user access, defining who can create/edit workflows, and who can view/edit specific records or fields within the platform. |

| Checks & Balances |  |  |
| --- | --- | --- |
| Category | Capability | Description |
| Process Control | Configurable logic and views for merging, approvals, and data cleanup with human review | Tools and custom interfaces that pause a flow and route problematic data, merging conflicts, or specific approval steps to a human user for review, editing, and decision-making before the flow continues. |

## DELIVERABLES & MILESTONES

The Provider shall provide the following key deliverables, tied to specific milestones which are defined and prioritized according to the external Exhibit D: 2026 Technical Roadmap spreadsheet.

Reference the attached Exhibit D: 2026 Technical Roadmap spreadsheet for detailed information on all deliverables and timelines related to the Providers implementation of the Customers 2026 technical roadmap.

The Provider shall provide the following key deliverables by department, tied to specific milestones defined in Exhibit D: Integration Roadmap.

| Phase/Milestone | Deliverable | Acceptance Criteria |
| --- | --- | --- |
| Phase 1: Discovery & Design | High-level architecture diagrams and prioritized Flow design documents for sign-off. | Customer sign-off on architecture and flow design documentation, confirming alignment with Exhibit D: Integration Roadmap priorities. |
| Phase 2: Initial Development | Delivery of all underlying technical components necessary to run the designated Flows. | Successful execution of all associated test cases for initial Flows in UAT environment. |
| Phase 3: Testing & Go-Live | User Acceptance Testing (UAT) by both Provider and Customer teams with Sign-off before Go-Live. | Customer formal participation and acceptance of UAT results. |
| Phase 4: Training & Support | Production Deployment (Go-Live) with on-going support and monitoring. | All in-scope Flows for the relevant Customer department are running successfully in Production. |

## ROLES & RESPONSIBILITIES

This section defines the division of effort required to successfully deliver the Integrations and Flows and meet the milestones defined in Exhibit D: Integrated Roadmap.

  - Provider Responsibilities

| Area | Responsibility Detail |
| --- | --- |
| Project Management | Please Reference C-6 SOW for all Project Management activities pertaining to this implementation. |
| iPaaS Setup | Full configuration, hardening, and setup of the Provider's iPaaS environments (Development, UAT, and Production). |
| Integration Enablement | Perform the necessary work (API connections, connector configuration, credential setup) to enable all Integrations listed in Section 3.2.1. |
| Flow Implementation | Design, code, unit test, and document all initial Flows ensuring alignment with the Exhibit D roadmap priorities. |
| Quality Assurance | Conduct comprehensive internal testing (unit and integration testing) before handing over Flows to the Customer for UAT. |
| Deployment | Execute the production deployment of all Flows upon receipt of the formal UAT Sign-off from the Customer. |
| Knowledge Transfer | Deliver final project documentation and technical training to the Customer's designated internal team on the management and monitoring of the deployed Flows. |

    - Provider POCs

The Provider shall assign the following team members for the duration of the engagement, who will serve as the main POCs:

| Department | POC Name | POC Email |
| --- | --- | --- |
| Lead Engineer | Justin Zablocki | Justin@getsalve.co |
| Lead Analyst | Tony Richards | Tony@getsalve.co |
| Systems Administration | Erin Haden | Erin@getsalve.co |
| Project Administrator | Niki Rogers | Niki@getsalve.co |

  - Customer Responsibilities

| Area | Responsibility Detail |
| --- | --- |
| Project Oversight | Designate and empower Points-of-Contact (POC) by department (e.g., Finance, Retail, Marketing) that will serve as primary POCs and final decision-makers for the project. |
| System Access | Timely provision of all required system access, API keys, credentials, and firewall exceptions to the Provider. |
| Requirements | Define and formally sign off on the detailed functional and technical requirements for each Flow prior to the commencement of development. |
| UAT Management | Define UAT test scenarios and test data. Conduct comprehensive hands-on User Acceptance Testing (UAT) for all delivered Flows according to the priority in Exhibit D roadmap priorities. The Customer must properly notify the Provider immediately of any existing or anticipated issues within the Customer's normal, day-to-day workflow or application setup that would impede the success or proper functionality of an implemented Provider Flow. Proper notification must happen within the approved SLA support channels. |
| Acceptance | Provide formal written sign-off (UAT and Go-Live Acceptance) for all deliverables, authorizing the Provider to proceed to the next phase or Production deployment. |
| Licensing | Ensure all necessary licenses for the Provider's iPaaS and the connected Integrations are valid and procured for the duration of the Engagement Term. |
| Internal Documentation | Create and maintain all internal Standard Operating Procedures (SOPs) and workflow documentation for Customer internal teams, reflecting changes introduced by the newly implemented iPaaS Flows and system integrations. |
| Post Go-Live | Assume responsibility for the on-going support of internal teams, including monitoring of all deployed Flows for effectiveness and operational management. Any necessary maintenance, error resolution, or support required for the deployed Flows during the Engagement Term must be initiated by the Customer through the approved SLA support channels and will be governed by the terms of the Service Level Agreement (SLA). |

    - Customer POCs

The Customer designates the following individuals as department-specific Points of Contact (POC). These POCs will be responsible for facilitating communication, sharing relevant information, and providing timely feedback within their respective departments.

  - Project Management Services

Formal project management, governance, status reporting, and stakeholder meeting coordination for this C-5 iPaaS implementation are provided under a separate Statement of Work (Exhibit C-6: iPaaS Project Management SOW) and are billed separately. The fees in this C-5 SOW cover technical implementation work but do not include dedicated project management services.

| Department | POC Name | POC Email |
| --- | --- | --- |
| VP and Controller | Dan Mandel | dmandel@storypartners.com |
| Director of IT | Trevor Abney | tabney@storypartners.com |
| Chief of Staff | Andrea Bagneschi | abagneschi@storypartners.com |
| Corporate PM | Diana Wacholz | dwacholz@storypartners.com |

## TIMELINE, PRICING AND PAYMENT TERMS

  - Project Timeline

The total estimated project duration is Twelve (12) Months (the Engagement Term), beginning on the SOW Effective Date. The phasing and specific milestone completion dates are dictated by the priorities and targets set forth in Exhibit D: 2026 Technical Roadmap spreadsheet. This timeline is constructed to ensure all necessary Integrations and Flows are implemented and deployed to support the critical Pilot Store Launch Milestone in April 2026.

  - Pricing Structure (Integration-Based Model)

This SOW is governed by an Integration-based pricing model, which divides the costs into two components: a one-time setup fee by Integration, and an ongoing monthly fee for platform operation and maintenance calculated by Integration. The pricing covers the Integrations as listed in Section 3.2.1.

| Integration ID | Integration Name | One-Time Setup Fee | Ongoing Monthly Fee |
| --- | --- | --- | --- |
| INT-01 | Dutchie | $20,000.00 | $2,000.00 |
| INT-02 | Treez | $20,000.00 | $2,000.00 |
| INT-03 | Springbig | $20,000.00 | $2,000.00 |
| INT-04 | Klaviyo | $20,000.00 | $2,000.00 |
| INT-05 | Sage | $20,000.00 | $2,000.00 |
| INT-06 | Precoro | $20,000.00 | $2,000.00 |
| INT-07 | LeafTrade | $20,000.00 | $2,000.00 |
| INT-08 | Canix | $20,000.00 | $2,000.00 |
| INT-09 | Order.co | $20,000.00 | $2,000.00 |
| INT-10 | SMS [TBD] | $20,000.00 | $2,000.00 |
| TOTAL | 10 Integrations | $200,000.00 | $20,000.00 (MRC) |

    - One-Time Setup Fee Inclusions
The Per-Integration Setup Fee covers the professional services for the full implementation of the Flows required for each system:

- Technical scoping and data mapping

- Connector development and workflow design

- API orchestration and ETL / ELT pipeline creation

- Testing, validation, and production deployment

- Initial backfill (if needed) and client onboarding

    - On-going Monthly Fee Inclusions

The Per-Integration Ongoing Fee covers the operational and maintenance costs:

- Hosting, orchestration, and infrastructure

- Monitoring, alerting, and error handling

- Updates for API changes and version upgrades

- Data quality management and reconciliation

- Support for included event volume (e.g., 100M events)

    - Additional Integration Pricing

Any request by the Customer to add a new system or third-party technology not explicitly listed in Section 3.2.1 will be processed via the Change Management process defined in Section 8. The inclusion of any new Integration will incur the following charges:

- Setup Fee: A one-time fee of $20,000.00 per new Integration, covering the technical scoping and implementation effort listed in Section 6.2.1.

- Ongoing Fee: An additional recurring monthly fee of $2,000.00 per new Integration, which will be added effective upon the Go-Live of the first Flow utilizing the new Integration. Reference Section 6.2.2 for On-going Fee Inclusions.

  - User Licensing & Roles

Provider’s iPaaS Platform license includes the following bundle of included seats:

| User Type | Capability | Included Seats | Additional Seat Cost |
| --- | --- | --- | --- |
| Power Users (Creators) | Advanced Flow Modification | 10 Power Users | $350 per seat/month |
| Contributors (Read-Only) | Flow & Data Viewers | 50 Read-only | No cost, just request |

    - User Types

Read-only users (50 total): Limited permissions based on their role. The Provider will include a sufficient number of read-only seats reasonably requested by the Customer. Each seat will be accessed through the Customer’s SSO, and the Customer will be responsible for adding and/or removing users from the platform.

Power-users (10 total): Full permissions to edit, create, and access all Customer Integration and Flows. Due to the sensitive nature of this access, Provider will work with Customer to issue access to approved Power-users.

  - Payment Terms

Setup Fee Invoicing: Setup fees for each Integration shall be invoiced at the kick-off of such Integration. Setup fees are due upon receipt and must be paid before Provider proceeds to production deployment.

Ongoing Monthly Fee Invoicing: Ongoing monthly fees for each Integration shall commence once that Integration is actively ingesting data in the production environment and shall be billed monthly thereafter on the 1st of each month. If an Integration becomes active mid-month, the first month's fee shall be prorated.

General Payment Terms: All invoices issued under this C-5 SOW are subject to the payment terms set forth in the Exhibit A-3 Purchase Order: Net 30, with a 15-day grace period during which late fees will not apply. Unpaid invoices beyond Net 45 shall accrue interest at one (1%) percent APR until paid in full.

Event Volume and Overages: The monthly fees include up to 100,000,000 (100M) events per month across all active Integrations. Event volume will be measured monthly. If Customer's usage exceeds the included event volume in any month, overages will be billed at $250 per additional 1,000,000 (1M) events

    - Deliverable Holdback

### The Provider may withhold the services described in Section 3 if payment is not received in accordance with the terms of the Agreement.

  - Third-Party Integration Dependencies

    - Nature of Third-Party Dependencies

The Services under this C-5 SOW require integration with third-party systems that are owned, operated, and controlled by entities other than Provider. Customer acknowledges that Provider does not own, control, or operate any Third-Party Systems, and that the availability and performance of the Services are inherently dependent upon proper functioning of such Third-Party Systems.

    - Excluded Events

Provider shall have no liability, and no breach of any availability commitment shall be deemed to have occurred, to the extent caused by: (a) Third-party system outages or downtime; (b) Rate limits, API throttling, or usage caps imposed by third-party systems; (c) Expiration or invalidation of API credentials or OAuth tokens; (d) Changes to third-party API endpoints, data schemas, or methods; (e) Third-party performance degradation or timeouts; (f) Third-party data quality issues; (g) Changes to third-party terms of service or policies; (h) Third-party provider actions including service discontinuation; or (i) Force Majeure events affecting third parties.

    - Provider Obligations During Excluded Events

Upon becoming aware of a third-party event that impacts Services, Provider shall use commercially reasonable efforts to: monitor and detect issues; notify Customer promptly; implement retry logic to resume processing when the third-party system returns to normal; and adapt integrations if required due to API changes, subject to Change Order approval for material additional development work.

    - Timeline Extensions

Any project milestone or deadline shall be automatically extended by the duration of any third-party event that prevents or materially delays Provider's ability to perform the affected work.

  - Suspension of Services for Non-Payment

If Customer fails to pay any undisputed invoice within forty-five (45) days of the invoice date, Provider may suspend or withhold: (a) ongoing Services including active Integrations; (b) delivery of completed or in-progress deliverables; (c) Customer's access to the iPaaS platform; (d) support and meetings; and (e) commencement of new work scheduled under Exhibit D. Provider shall provide five (5) business days' written notice before suspension. Upon payment in full, Provider shall resume Services within two (2) business days. Timeline delays caused by suspension shall extend all milestone dates by the suspension duration.

## INTELLECTUAL PROPERTY & LICENSE

  - Work Product Ownership & License

All Work Product created by Provider under this C-5 SOW, including Integration connectors, data transformation logic, workflow automation Flows, API orchestration scripts, and technical documentation, shall be deemed Provider's intellectual property. Upon Customer's payment in full of all fees due, Provider grants Customer a worldwide, perpetual, royalty-free, non-exclusive, non-transferable license to use such Work Product solely for Customer's internal business operations.

  - Third-Party Integration Components

Customer acknowledges that certain Integrations rely on third-party systems, APIs, and SDKs owned by entities other than Provider (including Dutchie, Treez, Springbig, Klaviyo, Sage, Precoro, LeafTrade, Canix, Order.co). Customer's use of Third-Party Integration Components is subject to the applicable third-party's terms of service. Provider makes no representations or warranties regarding Third-Party Integration Components.

  - Customer Data

As between Provider and Customer, Customer retains all right, title, and interest in Customer's data processed through the iPaaS platform. Customer grants Provider a limited license to access, process, and store Customer Data solely to perform the Services.

  - Reservation of Rights

Except for the express licenses granted herein, no other rights are granted or implied. All rights not expressly granted to Customer are reserved by Provider or the applicable third-party owner.

- CHANGE MANAGEMENT PROCESS

  - Scope

All changes to scope, pricing, deliverables, timeline, Integrations, or Exhibit D priorities require a formal Change Order ("CO").

  - Process

(a) Written change request submitted to Project Management team; (b) Provider assesses impact and provides Impact Assessment Report within 5 business days; (c) Customer approves, modifies, or declines within 5 business days; (d) If approved, formal CO executed by both parties.

  - Binding Requirement

No changes are binding until CO is signed by both parties. Provider has no obligation to perform work outside agreed scope without executed CO.

9.	SCHEDULE CONTINGENCY & DELAY REMEDIES

9.1	Baseline Project Plan

The Parties acknowledge that Exhibit D: 2026 Technical Roadmap establishes the baseline project schedule. Milestone dates in Exhibit D are subject to adjustment through the Change Order process set forth in Section 8.

9.2	Delay Classification

(a)	"Excused Delays" means delays caused by: (i) Customer delays in providing approvals, data access, subject matter experts, or other required cooperation; (ii) third-party system outages, API changes, or other events described in Section 6.5; (iii) dependency vendor delays outside Provider's control; or (iv) scope increases approved via Change Order.

(b)	"Provider-Caused Delays" means delays on the critical path caused by Provider's failure to perform for reasons within Provider's reasonable control, occurring after Customer has provided timely cooperation as required.

9.3	Notice, Mitigation & Escalation Protocol

Upon identifying any schedule risk, the responsible Party shall:

(a)	Provide prompt written notice to the other Party's Project Point of Contact;

(b)	Acknowledge and document the specific risk in the project tracking system;

(c)	Communicate clear workarounds or mitigation options;

(d)	Actively work to mitigate the impact; and

(e)	Make demonstrable, good-faith efforts to complete the outstanding work.

If the risk cannot be resolved at the PPOC level within five (5) business days, either Party may escalate to executive sponsors for resolution.

9.4	Provider Delay Remedy

No financial remedy shall apply for any Provider-Caused Delay so long as Provider is actively performing its obligations under Section 9.3. If Provider fails to cure a Provider-Caused Delay within thirty (30) calendar days after written notice from Customer identifying the specific delayed milestone and Provider's failure to perform under Section 9.3, Customer's sole and exclusive remedy shall be a service credit equal to five percent (5%) of the fees attributable to the affected milestone, not to exceed ten percent (10%) of the monthly fees for the month in which the delay occurred. The aggregate of all service credits under this Section 9.4 shall not exceed one (1) month of fees under this C-5 SOW during any twelve (12) month period.

9.5	Customer Delay Remedy

If Customer-caused delays (including delays in approvals, data access, SME availability, or other required cooperation) exceed thirty (30) calendar days in the aggregate for any milestone, Provider may, upon written notice: (a) extend all affected milestone dates by the duration of the Customer-caused delay; and (b) invoice Customer for additional managed services fees at the rates set forth in Exhibit C-6 for the extended engagement period required to complete the delayed work. Such additional fees shall be invoiced monthly and are due Net 30.

9.6	Chronic Delay Termination

If Provider-Caused Delays (not cured within the thirty (30) day period and not excused under Section 9.2(a)) result in: (a) three (3) or more missed milestones on the critical path within any six (6) month period; or (b) cumulative delay exceeding ninety (90) calendar days on the critical path, Customer may terminate this C-5 SOW upon thirty (30) days' written notice. Upon such termination, Provider shall refund to Customer any prepaid, unused fees for Services not yet rendered. This refund shall be Customer's sole and exclusive remedy for chronic delay.

9.7	Exclusions

This Section 9 shall not give rise to any claim for liquidated damages, lost profits, business interruption, or consequential damages by either Party. All delay-related remedies are subject to the limitation of liability provisions in the Agreement. Service credits issued under Section 9.4 are the sole financial remedy for schedule delays and are not cumulative with any other credits or remedies.

[Signature page to follow]

### IN WITNESS WHEREOF, the Parties have caused this Agreement to be executed by their duly authorized representatives as of the Effective Date and may be executed in counterparts, each of which is deemed an original with electronic signatures being binding and enforceable on the Parties.

| SALVE, INC. | STORY COMPANIES LLC |
| --- | --- |
| By: __________________________ | By: ___________________________ |
| Name: Nicole Rogers | Name: Andrea Bagneschi |
| Title: CEO | Title: Chief of Staff |
| Date: _________________________ | Date: _________________________ |